- Requirements and Analyses: Project Proposal -
Schoolplaner

Version: 0.1

Project leader	Amgad Hammash
Created on	IntelliJ
Last changed
Processing status	X in process / submitted / completed

Change Listing
Change / No Date Version			Changed Chapters	Description of changes	Author	State
1	07.10.21	0.1	none	Proposal		Preparations

# Introduction

Einordnung des Dokuments

The management bases the decision to approve a project within the scope of a Project Progress Decision of the Decision Gate Project Approved on the project proposal, which is not prepared within the framework of the V-Model. Based on a project or system idea, the acquirer systematically describes the necessity of a project based on feasibility, affordability, market, and economic efficiency criteria. The project proposal processes subjects like the initial situation, existing framework conditions, project objectives and system concepts, chances and risks, and the economic efficiency.
All written text in this color is explanatory and has to be deleted when the document is released. The example given here is only a skeleton. Your text has to be more elaborate and explanatory.
[Insert your text here...]

Our project focusses on making it easier for students to keep track of their due dates. We are planning on using android studio to make this app. By daily reminders, an overview of the next deadline-days and also a week and month overview of the schools timetable we want to get a different school planer than the usual ones.

# Initial Situation
The initial situation presents the assessment of the actual situation of an organizational unit or the entire organization of an agency or company. Thus a need for action, which may lead to a product or system vision, is recognizable. The vision may be developed into a project idea. The need for action may be initiated by several project or system ideas.
The demonstration of capability gaps (i.e. the difference between the necessary planned capabilities and the actually existing capabilities) in a company or agency may clearly show an urgent need for action in order to increase the efficiency or reduce costs. This need for action is presented as product or system idea, leading frequently to a concrete project proposal. Corresponsingly, the determination of the requirement to renew or improve a "technically obsolete" system (so-called "system regeneration") or the recognition of market chances for a new product or system may lead to a project idea. The applicable data must be developed for the project proposal.
Research programs or studies may also be the basis for project ideas; they will be concretized in a project proposal.

In der Ausgangslage werden beispielsweise folgende Informationen und Daten der zu untersuchenden Organisationseinheit im Hinblick auf die Projektidee beschrieben:
GERMAN
EXPLANATION
● Die Ist-Fähigkeiten der Organisation (was können wir?)
● Die Soll-Fähigkeiten der Organisation (was wollen wir können?)
● Ein Soll-Ist-Fähigkeitenvergleich (wo liegen die Defizite?)
● Ein Fähigkeitsvergleich nach vorgegebenen Bewertungskriterien
● Eine Skizze der Projektidee
The initial situation presents the assessment of the actual situation of an organi- zational unit or the entire organization of an agency or company. Thus a need for action, which may lead to a product or system vision, is recognizable. The vision may be developed into a project idea. The need for action may be initiated by several project or system ideas. The demonstration of capability gaps (i.e. the difference between the necessary planned capabilities and the actually existing capabilities) in a company or agency may clearly show an urgent need for action in order to in- crease the efficiency or reduce costs. This need for action is presented as product or system idea, leading frequently to a concrete project proposal. Correspondingly, the determination of the requirement to renew or improve a ”technically obsolete” system (so-called ”system regeneration”) or the recognition of market chances for a new product or system may lead to a project idea. The applicable data must be de- veloped for the project proposal. Research programs or studies may also be the basis for project ideas; they will be concretized in a project proposal.

The basic question could be summarized in German as follows:

• Die Ist-Fähigkeiten der Organisation (was können wir?)
• Die Soll-Fähigkeiten der Organisation (was wollen wir können?)
• Ein Soll-Ist-Fähigkeitenvergleich (wo liegen die Defizite?)
• Ein Fähigkeitsvergleich nach vorgegebenen Bewertungskriterien

Example:
A doctor in a (primary) school examines the primary school students periodically. (S)he must report the results of this examinations and inform parents about medical defects. Sometimes the doctor has to refer students in problematic health condition to specialists.
The creation of the paperwork is time-consuming since the health data collected during the examinations has to be edited several times (once for the reports, once for the parents information, once for referral, etc. The information retrieval concerning the medical history of students is also time-consuming. The time spent on this work would be better used on direct contact time with students.
The documentation of the examinations can be automated. So the reports and further documents will be generated. The medical history will be persisted automatically.

[Insert your text here...]

Students already have an overview over their timetable by using Webuntis and they also can work with calendars where they can enter the next deadline-days, homework or other important things.
But by working with two or more apps you could lose the overview very easily and it also could be very annoying to continually change the app for things that could be possible to use in just one app.
Our plan is to be able to work with all these features in our app, so students can plan their whole week or month more easily and by including the timetable they also would have a much better overview over the canceled hours or the coming school events.

example

# General Conditions and Constraints
example
This subject describes the framework conditions to be observed by all stakeholders when the project idea is implemented into concrete measures for realizing the system. Framework conditions, e.g., budget situation, existing know-how, legal provisions, cooperations, commitment to partners and deadlines, may be turned into specifica- tions for project execution. Technical framework conditions, e.g., development en- vironments and platforms, IT infrastructure, applicable standards and regulations, or specifications of off-the-shelf products, lead to additional (non-functional) require- ments for system development.

Example:
- The information about the medical condition of the pupils is strictly confidential.
- The GUI of the information system must be intuitive.
- The application must have a small footprint and a local database.
- A backup concept is mandatory
- The application is multi-language capable (english and german)

[Insert your text here...]

- Entering new Projects, Homework and their deadline-days must be easy
- Students should have a nice and clear overview
- The app should sync with Webuntis
- It can be used as a class- school planer
# Project Objectives and System Concepts
In the Subject Project Objectives and System Concepts, the acquirer describes his vision of a new project or system on a high abstraction level. Project objectives and system concepts may concern several aspects, e.g., the introduction of innovations, the definition of objectives (quality, deadline and cost objectives), the operation of the system in its operating environment and the use of new, improved functionalities.
In the Subject Project Objectives and System Concepts, the acquirer describes his vision of a new project or system on a high abstraction level. Project objectives and system concepts may concern several aspects, e.g., the introduction of innovations, the definition of objectives (quality, deadline and cost objectives), the operation of the system in its operating environment and the use of new, improved functionalities.
example
Example:
The project objectives can be summarized as follows:
• The doctor is documenting the examination results while examining the students
• Input form assists her/him to input information in a structured and easy way
• Common situations (need for vaccinations, check for need of dental brace, etc.) are a one-click-job for the doctor
• Info sheet for parents can be printed right after examination
• Report is a one-click-job at the end of the day

[Insert your text here...]

The project’s use case will usually be like this:

- Students enter their Homework to its respective subject and schedule
- They can easily see if they have homework to do or not, and when a subject is chosen a more informative window will pop up showing exactly what the homework is

# Opportunities and Risks
The Subject Opportunities and Risks comprises data which are normally prepared in industrial business plans. Frequently, an anonymous market with potential acquirers, which could be interested in the new product or system idea, will be analyzed at first. Therefore, the contents of this subject is characterized by a certain uncertainty or fuzziness. The subjects examines the chances of achieving profit on the market with a specific product or system. In addition to the chances, the risks of failing on the market or sustaining losses with a product or system should be analyzed.

The Subject Opportunities and Risks comprises data which are normally prepared in industrial business plans. Frequently, an anonymous market with potential acquirers, which could be interested in the new product or system idea, will be analyzed at first. Therefore, the contents of this subject is characterized by a certain uncertainty or fuzziness. The subjects examines the chances of achieving profit on the market with a specific product or system. In addition to the chances, the risks of failing on the market or sustaining losses with a product or system should be analyzed.

Example:
The project has the following opportunities:
• The doctor is able to increase his time with his patients.
• The time for bureaucratic work declines.
• The quality will increase
The following risk have to be taken into account.
• Data transfer of students’ master data from legacy systems is problematic.
• There is no information about the legacy systems and their data structure.
• Further there is no information, whether the staff is capable and willing to supply the students master data (names, classes, ...).

[Insert your text here...]

The project’s opportunities are:

- Students won’t overlook homework
- It could reduce stress since the dates won’t be scattered around in various apps

Risks to consider:

- Student may forget to enter their homework
- If class is split up, homework could be different
# Planning
The planning specifies the organizational and commercial project execution and system development aspects. The project organization, e.g., matrix organization and steering committees, and the responsibilities for the decision-making processes within project will be specified.
The »Project Leader will be appointed, his tasks will be defined. Available resources, funds and specialist personnel will be determined. Start and end date for the project will be specified. The planning can be based on the statements developed in the subject Project Objectives and System Concepts, which makes additional statements on feasibility, funding and schedules.
The planning specifies the organizational and commercial project execution and system development aspects. The project organization, e.g., matrix organization and steering committees, and the responsibilities for the decision-making processes within project will be specified. The Project Leader will be appointed, his tasks will be de- fined. Available resources, funds and specialist personnel will be determined. Start and end date for the project will be specified. The planning can be based on the state- ments developed in the subject Project Objectives and System Concepts, which makes additional statements on feasibility, funding and schedules.
The following parts must be included:
• List of major project milestones.
• Assign project lead and other outstanding roles to team members.
• Give a rough estimate how many resources you need (human resources, licenses, servers, etc.)
Answer the following questions when preparing this section:
• When will the project end?
• When will the project start?
• When will be a first prototype available?
• When does implementation work start?
• What are the big blocks of work to be done?
• Is this work doable in the given period of time?
• Do we need any other stuff to make our work (licenses, servers, ...)?

[Insert your text here...]
List of Figures

We plan on having the app show a synced-up week view from Webuntis and have it be interactable so students can already write their homework on it, that will be our first milestone. The roles of the team members will be that same and we’ll divide the workload between us. The app will be made in Android studio and the files may have to be saved locally.

Guidelines for checking the documents
Contentwise and formal directives to the project are to be taken from part 5: V-Modell refer-ence products of the V-Modell-XT and if necessary from an associated evaluation specifica-tion document. For checking the product regarding its contentwise consistency related to the already finished products, the following product depencies are to be checked.

Consideration of the Project Proposal
Affected products:
Project Proposal
Project Manual
Project Plan
Description:
The information about »Initial Situation, existing framework conditions, project targets, system conception and »Economic Efficiency contained in the »Project Proposal have to be considered in the »Project Manual and in the »Project Plan.

Preparing the first Project Progress Decision
Affected products:
Project Proposal
Project Progress Decision
Description:
The project ideas and realization proposals presented in the »Project Proposal have to be weighted in a decision process that is outside of the V-Modell. The decision that is made has to be laid down in a »Project Progress Decision.

Project Proposal and Requirements Specification
Affected products:
Requirements Specification
Project Proposal
Description:
In the product »Requirements Specification or Requirements Specification Overall Project, the information from the »Project Proposal concerning framework conditions, system idea and realization plan have to be taken into account.